Homework for you English Class
GROUP assignment
Project team L3L1 : Abdel Massih Youstina, Thierno Bah, Mbaye Ndéye Pathé, Hamiche Mehdi
week n° : 9
Date : 31/03/2022
Writer of this assignment : Project Team
Supervising teacher : Flavie Tonon
# 1) Context
## 1.1) Goals of the project
- For this last semester, we have a project to do. My project is called "Kourte" and the objective of the project is to develop a smartphone application allowing the user to obtain a precise and sensitive route of his path. Each route must contain several pieces of information :
  - Address,
  - Hours / Minutes / Seconds,
  - Date,
  - Type of road,
  - Distance and duration
- These plots will allow the user to visualize all movements of his path. It’s usefulness :
  - For companies - to allow you to choose a gentle route for fragile goods.
  - For fragile people - allow them to choose an optimal route that would adapt to their disability.
  - For children - to visualize the movements of their paths in a playful way.
- In order to help the user visualize the plots, the last 5 plots will be available in the app history. In addition, it will be necessary to create a website in which all the old traces of the user will be available. This site also allows you to study all of its tracks using real-time display and image.
  1.2) Problems to solve, ressources available
A remplir
## 1.3) Time Frame, deadlines
The projects began at the beginning of January 2022. Pre-defences take place during the week of April 12 to April 16, 2022. The deadline for submitting our work is 05/16/2022. During these 12 weeks, several documents were also to be returned.
## 1.4) Team members
- The team is made up of 4 members who are:
      - Youstina Abdel Massih
      - Thierno Bah
      - Mbaye Ndéye Pathé
      - Mehdi Hamiche
# 2) Planning - how you imagine the work will progress, are there any tools you used to help with the organisation? Are there any problems foreseen?
## 2.1) Assignments of roles to each team member
- Mehdi : Taking care of the layout and completion of the documentation as well as working on certain project tasks such as getting old at android studio, detecting sensors, creating pop-ups, or even creating layouts. Also on the development plan (Gantt chart)
- Youstina : Taking care of completion of the documentation, different class diagrams, use cases, UML and development plan. To work on certain project tasks such as the old android studio, sensor detection, create pop ups, or even create the layout, the interface with the start stop button, history, form. Also on the development plan (Gantt chart)
- Pathé : did nothing
- Thierno : did nothing until he was pressured to wake up quickly This site also allows you to study all of its tracks using real-time display and image.
## 2.2) Work schedule
      - Course / Definition of objectives (week 1),
      - Needs analysis for our project (week 2),
      - Rendering of specifications (week 3),
      - Rendering of the recipe book (week 4),
      - Detailed Design Rendering (week 5),
      - Development phase (week 5 to 9),
      - Integration phase (before the defence),
      - Pre defense and rendering of the project with documentation + source code + executable (week 11 and 12)
        2.3) How you imagine the work will progress
        A remplir
        2.4) Are there any tools you used to help with the organisation?
- To help us, we used the gantt chart to make a development plan and distribute the tasks in pairs.
## 2.5) Are there any problems foreseen?
- In terms of problems, we must also take into account that the development plan will not be fully respected due to the delay. As a result, the website will not be able to be done within the deadlines respected (optional)
# 3) Technical research
## 3.1) Which technological tools have been chosen for the project and why?
- Here are the different technological tools used :
  - A computer - to be able to programme our application on Android Studio,
  - A smartphone equipped with an Android operating system to ensure the compatibility of the application
## 3.2) Any obstacles to overcome?
- Don’t have an old PC so that the software doesn’t bug when you want to do tests (smartphone emulation),
- Don’t have an outdated smartphone to be able to install the .apk file. We have used verison 7.0 for our Android application which will allow fast data transmission on the application to use the phone's sensors, and for maximum compatibility.
## 3.3) Programming languages that must be learnt?
- Here are the different programming langages we used :
      - Java - object-oriented computer language allowing the design
      - powerful mobile applications thanks to multithreading,
      - XML - structure the data
      - Android Studio - develop android mobile apps
      - SQL - allows you to interact with the databases of a website
      - SVN - allows you to manage files and directories, as well as changes brought over time. This also allows you to roll back to older versions. data or review how the data has evolved