GROUP assignment
Project team L3L1 : Abdel Massih Youstina, Thierno Bah, Mbaye Ndéye Pathé, Hamiche Mehdi
Writer of this assignment : Project Team
# 1) Context
## 1.1) Goals of the project
For this last semester, we have a project to do. My project is called "Kourte" and the objective of the project is to develop a smartphone application allowing the user to obtain a precise and sensitive route of his path. Each route must contain several information like the address, the duration of the path, the date, type of transport, and the distance. This application is useful for : companies to enable them to choose a soft route for fragile goods, frail people to allow them to choose an optimal itinerary that would adapt to their handicap, and children, to visualize in a playful way the movements of their routes.
Then, we must eventually create a website that allows to find all the old lines of the user. In this website, the user can find all the information about the lines (like the duration, the mode of transport, the starting point, the arrival point, the distance, the town), and he can also see a picture or a video (in real time of the draw) of a line

1.2) Problems to solve, resources available
A remplir
## 1.3) Time Frame, deadlines
The projects began at the beginning of January 2022. Pre-defenses take place during the week of 12/04/2022 to 16/04/2022. The deadline for submitting our android app is 05/16/2022 and the deadline to hand in all last documents is 19/04/20022.

## 1.4) Team members
The team is made up of 4 members who are: Abdel Massih Youstina, Bah Thierno, Mbaye Ndéye Pathé, Hamiche Mehdi

# 2) Planning
## 2.1) Assignments of roles to each team member
First, Mehdi taking care of the layout and completion of the documentation as well as working on some project tasks such as getting old at android studio, detecting sensors, creating pop-ups, or even creating layouts. Also, he did with Youstina the development plan (Gantt chart). Moreover,
Youstina did the models, has participated in the writing of all the documents that have been written until now (specifications, recipe book, detailed design, and test plan), she did the class diagram and the deployment diagram. As well, for the development phase, she did the main functionality (the sensitive route), she did four of our graphical user interfaces and she have tried to do the database.
Pathé participated in determining the needs of the project such as tools and software, but also in the development of documents such as the test plan (unit tests, class diagrams), the specifications. During the development phase of the application, I worked in the creation of the first version of the history page, and little in the database.
Thierno participated in the drafting of documents such as the use case diagram, but also in the creation of the database, the history page and the graphic layout
## 2.2) Work schedule
1. Course / Definition of objectives (25/01/22),
2. Needs analysis for our project (01/02/22),
3. Delivery of the specifications (08/02/22),
4. Delivery of the recipe book (15/02/2022),
5. Delivery of the detailed design (01/03/2022),
6. Development phase (01/03/2022 to 05/04/2022),
7. Integration phase (05/04/2022),
8. Pre-support and delivery of the project with the rest of the documents (12/04/2022 to 19/04/2022).

2.3) The evolution of work that we could imagine
For the Android app, we can imagine permitting to the user to send a picture of a sensitive route to their friends. We can also create a favorite to permit to the user to easily find his favorite routes. And we could propose for the children, to change the color of the sensitive route.

2.4) The tools used to help with the organization
To help us, we used the Gantt chart to establish a development plan and distribute the tasks by pair.

## 2.5) Expected problems
In terms of problems, we must also consider that the development plan will not be fully respected due to the delay. As a result, the website will not be able to be done within the deadlines respected (optional)

# 3) Technical research
## 3.1) The technological tools that were chosen for the project
For our project we chose to work in computer that be able to program our application on Android Studio. And, to test the project, we must have a smartphone equipped with an Android operating system.

## 3.2) Any obstacles to overcome
First, there was a problem to testing the application for Mehdi because he doesn’t have a smartphone equipped with an Android operating system. Moreover, at the beginning, Thierno didn’t have a computer to work on the project. Furthermore, when we create of lot of Android Studio project’s, the computer does not work properly

## 3.3) Programming languages that must be learnt
We used different programming languages. In fact, to develop our application, we had to learn how to use Android Studio. In developing environment, we used Java (object-oriented computer language allowing the design powerful mobile applications thanks to multithreading), and XML (structure the data) for the graphical user interfaces.